## Slide 1
01
AI-Powered
Interactive
Installation
Internship Progress · Weeks 1–2
EEG · AI · REAL-TIME
Notes: Takımı tanıt, iki haftalık ilerleme güncellemesi olduğunu belirt.

## Slide 2
02
PROJECT GOAL
An AI installation that transforms
brainwave signals into living art.
A
EEG Input
Reads brainwave data from a headset in real time
B
AI Processing
Interprets signals and maps them to visual states
C
Dynamic Visuals
Colors, shapes and effects change live on screen
D
Feedback Loop
Viewer's mental state continuously drives the art
Notes: Bu slaytı hızlıca geç — amaç zaten tanıdık. Geri kalanında nasıl yaklaştığımıza odaklan.

## Slide 3
03
RESEARCH PROCESS
What we
studied.
~5 days of research
before writing any code.
EEG Headsets
Emotiv, Muse, OpenBCI hardware & Python streams
BCI Art Projects
Existing brain-computer interface creative implementations
Visual Generation
Processing, p5.js, OpenCV for live rendering
Signal Processing
Alpha / beta / theta band filtering & noise reduction
Reference Artworks
teamLab, Random International — art & tech fusion
Notes: Araştırmanın ne kadar zaman aldığını vurgula. EEG donanım araştırması en fazla zamanı aldı.

## Slide 4
04
SYSTEM DESIGN
👤
VIEWER
EEG headset worn
📡
SIGNAL
Raw EEG stream
⚙️
PROCESSING
Filter & extract
🤖
AI ENGINE
Map to visual state
🖥️
DISPLAY
Live art output
All 5 stages run in a continuous real-time loop · Latency between EEG input and visual output is our primary design constraint
Notes: Pipeline'ı soldan sağa anlat. Gerçek zamanlı döngü vurgusunu yap.

## Slide 5
05
TECHNOLOGIES
🐍
Python
Core Language
Main language for signal processing, AI logic, and system integration across all modules
📷
OpenCV
Visual output & rendering
📡
EEG Libraries
MNE-Python, brainflow, pylsl
🖥️
Pygame
Real-time display engine
🤖
Scikit-learn
AI signal classification
Notes: Henüz tüm araçları tam uygulamadık — hâlâ EEG kütüphanelerini keşfediyoruz. OpenCV deneyleri daha ilerlemede.

## Slide 6
06
CURRENT PROGRESS
60%
complete
after 2 weeks
DONE
EEG system research completed
Interaction workflow planned
Brainwave data structure analyzed
Early visualization experiments tested
Prototype interaction concepts defined
IN PROGRESS
Real-time signal synchronization
Live EEG hardware integration
Visual effect tuning
Hardware dependency: EEG device expected Week 3
Notes: Araştırma çalışmasını küçümseme — bu da ilerleme. Donanım bağımlılığına dikkat çek.

## Slide 7
07
IMPLEMENTATION
● ● ● signal_loop.py
# EEG signal processing loop brainwave_data = read_eeg_signal() visual_state = process_signal(brainwave_data) update_visuals(visual_state)
# React to attention level if attention_level > threshold: increase_color_intensity() else: reduce_visual_activity()
⚠ Planning-stage pseudo-code. Full implementation pending hardware.
INPUT
EEG headset collects continuous brainwave data
PROCESS
Signal is filtered into frequency bands (alpha, beta, theta)
OUTPUT
Visual state updates dynamically on screen
REACT
High attention triggers intense, vivid visual effects
ADAPT
Low attention produces calm, minimal visual activity
Notes: Bu pseudo-kod — henüz çalışan kod değil. Mantığı temsil ediyor. Gerçek uygulama donanım geldikten sonra başlıyor.

## Slide 8
08
CHALLENGES
01
EEG Signal Stability
Consumer headsets produce noisy, unstable data. Filtering algorithms are complex and require tuning.
02
Noise in Brainwave Data
Muscle movements and electrical interference contaminate readings and affect interpretation accuracy.
03
Signal–Visual Synchronization
Matching EEG latency to rendering speed requires precise timing architecture at the system level.
04
Performance Optimization
Running AI inference and real-time rendering simultaneously at usable frame rates is computationally demanding.
05
Smooth Visual Transitions
Rapid state changes from brainwave data cause jarring visual jumps — interpolation methods needed.
Notes: Zorlukları açıkça göstermek olgunluğu gösterir. Bunların tümü BCI araştırmasında iyi bilinen sorunlardır.

## Slide 9
09
NEXT STEPS
WK 3
Integrate real EEG hardware — stream live data into pipeline
WK 3
Improve signal band extraction and noise filtering
WK 4
Build advanced real-time visual effects engine
WK 4
Enhance interaction smoothness and response quality
WK 5+
Full interactive installation prototype complete
STATUS
Research: complete
System design: done
Tech stack: selected
Implementation: started
Hardware: Week 3
Prototype: pending
Active development.
Next update: Week 3.
Notes: Güçlü bir kapanışla bitir. Araştırma sağlam, yol haritası net. Donanım ana bağımlılık.